## Slide 1
European Energy Price Forecasting
K2 Energy · Project Plan & Status
TTF Gas · German Power · EU Emissions (EUA) | Horizons: h = 1, 3, 5 trading days | March 2026

## Slide 2
Project Overview
Objective
🎯
Forecast daily European energy prices during the 2021–2024 crisis period using ML and econometric models.
Partner
🏢
K2 Energy — industry collaboration treated as a professional consulting engagement.
Deliverables
📦
Forecasting models, reproducible code, error analysis, written report and presentation to K2.
Project duration: 3–5 months · Fully remote · Small group format

## Slide 3
Forecasting Targets & Scope
TTF Natural Gas
Dutch Title Transfer Facility
Key European gas benchmark. Drivers: temperature, storage, oil, coal, EUA, power.
German Power
Day-ahead baseload
Central continental power benchmark. Drivers: load, wind, solar, gas, coal, EUA.
EU Allowances
CO₂ certificates (EUA)
Carbon market. Drivers: oil, coal, gas, electricity, temperature, hydro, overallocation.
Forecast horizons
h = 1 trading day
h = 3 trading days
h = 5 trading days

## Slide 4
Data Inventory
✓ Data confirmed
● Target prices: TTF, German power, EUA (2021–2024)
● Futures curve & related maturities
● Option data & implied volatilities
● Oil (Brent) & coal (API2) prices
● Cross-commodity vol proxies
● Financial indicators & risk premia
● Regime dummies: Ukraine war, ETS phases
● Emissions verification calendar dummies
⚠ Action required
Gas storage differential
GIE / AGSI+ · API key obtained
Day-ahead load forecast
ENTSO-E · API token pending
Wind & solar generation forecast
ENTSO-E · API token pending
Heating Degree Days (HDD)
ECA&D · in design
Hydro reservoir capacity
Nordpool · in design
Post-Jan 2025 OOS data
K2 Energy · to be provided

## Slide 5
Project Phases
0
Foundation
Complete
Team formed, targets & horizons confirmed Literature review (9 core papers) K2 data received (2021–2024)
1
Data Assembly
In Progress
Core prices cleaned & aligned ✓ AGSI+ API key obtained ✓ ENTSO-E API token requested HDD & hydro constructs in design
2
Model Development
Not Started
Baseline ARX / VARX models ML layer (XGBoost, LASSO, NN) Volatility / regime components In-sample evaluation & lock
3
Out-of-Sample Test
Awaiting K2
Receive post-Jan 2025 data Forecasts at h = 1, 3, 5 OOS error analysis Generalisation under crisis
4
Delivery
Not Started
Reproducible codebase Written report Presentation to K2 Energy

## Slide 6
Methodology
Baseline models
› ARX / VARX with direct multi-horizon estimation
› One model per target per horizon
› Fundamental driver blocks: demand, supply, intermarket, AR
ML layer
› XGBoost / Random Forest
› LASSO & Ridge regularisation
› Neural network candidates (LSTM / CNN-LSTM)
Volatility & regime
› GARCH / TGARCH for EUA & gas vol
› Regime-switching for power spikes
› Asymmetric CO₂ pass-through terms
Evaluation metrics:
RMSE
MAE
CRPS
Diebold-Mariano significance tests

## Slide 7
Literature Review: Core Papers We Are Using
Selected papers directly motivating features, model classes and target-specific differences
TTF gas
Hulshof et al. (2016): TTF day-ahead mainly weather + storage; oil small, coal weak.
Mouchtaris et al. (2021): short-horizon gas forecasting; bagged trees and linear SVM perform best.
Vertregt (2023): TTF gas benefits from VMD + ICA preprocessing and volatility-regime splits before GRU / SVR.
Berrisch & Ziel (2022): heavy tails and heteroskedasticity motivate skewed state-space models.
German power
Lehna et al. (2022): compares (S)ARIMA(X), two-stage VAR, LSTM and CNN-LSTM; LSTM strongest on average, VAR competitive short-term.
Nitsch et al. (2024): N-BEATS and TFT perform well when future covariates such as residual load are available.
Zachmann & von Hirschhausen (2008): CO₂ cost pass-through into German power is asymmetric.
Green et al. (2018): gas, coal and carbon generate time-varying volatility spillovers into German power.
EUA carbon
Koop & Tole (2011): DMA is useful when carbon drivers and coefficients change over time.
Lutz et al. (2013): EUA fundamentals are nonlinear; low/high volatility regimes can be identified.
Byun & Cho (2013): carbon futures volatility is forecast well by GARCH-type models and linked to energy-market volatilities.
Implication: carbon should be the most regime-sensitive target in the project.
Method backbone: Tsay provides ARIMA, GARCH, VAR, state-space and regime-switching tools; Stock & Watson provide forecasting workflow, ARDL / VAR, break diagnostics and regularised prediction.

## Slide 8
Project Structure: Common Base Layer + Target-Specific Heads
One unified pipeline for all three markets, then specialist models where the literature says they matter
Common data engine
Daily aligned panel 2021–2024
Lags / rolling windows
AR, supply-demand, weather, intermarket, vol-financial, regime dummies
Common benchmark layer
Direct multi-horizon ARX / VARX
Shared train / validation / test logic
RMSE, MAE, CRPS, Diebold-Mariano tests
Target-specific heads
Gas, power and carbon receive tailored heads only after benchmark stability
Gas head
Base: fundamental ARX / state-space
Drivers: storage, temp, TTF curve, NBP / power
Upgrade: regime-aware / decomposition hybrid
Power head
Base: exogenous-rich day-ahead benchmark
Drivers: load, wind, solar, gas, coal, EUA
Upgrade: two-stage VAR or LSTM / ensemble
Carbon head
Base: energy-complex ARX + regime dummies
Drivers: gas, coal, power, macro proxies, policy dates
Upgrade: DMA or Markov-switching + GARCH
Interpretation strategy: same base layer for comparability, different heads only where the literature indicates different data-generating processes.

## Slide 9
Which Papers Map to Which Model Choices?
The presentation now makes explicit which papers justify the benchmark, feature set and advanced options
Decision
Why it is in the project
Main paper(s)
Implication for implementation
Common benchmark
Comparable baseline across all targets and horizons.
Stock & Watson; Tsay
Start with direct multi-horizon ARX / VARX before specialist models.
Gas features + model
Gas papers emphasise weather, storage and short-horizon ML / regime effects.
Hulshof; Mouchtaris; Vertregt; Berrisch & Ziel
Use storage / temperature / intermarket features and keep a gas specialist extension.
Power features + model
Power papers emphasise exogenous drivers and show model combinations can outperform single methods.
Lehna; Nitsch; Zachmann; Green
Use load, wind, solar, gas and EUA in the benchmark; keep two-stage VAR / LSTM as upgrade path.
Carbon features + model
Carbon papers show changing drivers, policy sensitivity and volatility clustering.
Koop & Tole; Lutz; Byun
Treat carbon as the most regime-sensitive target and reserve DMA / Markov-switching / GARCH for the specialist layer.

## Slide 10
Immediate Next Steps
Phase 1 priorities to unblock model development
1
ENTSO-E API token
Email transparency@entsoe.eu · token arrives in 1–2 days · pull load, wind/solar via entsoe-py
This week
2
AGSI+ gas storage pull
API key already obtained · run data_pull.py · construct storage-deviation feature
This week
3
HDD & hydro construct
Download ECA&D temperature data · build population-weighted HDD series
Next week
4
Begin EUA baseline model
Fewest external dependencies · start ARX with oil, coal, gas, power, temp lags
Parallel